PANGA NA
KUPANGISHA

Technical Design Document
& Implementation Plan

Laravel API • React + TypeScript Website • Flutter Mobile App • Elixir/Phoenix Realtime Chat

Version 1.0 | 12 October 2026 | Engineering baseline for review

# 1. Purpose and governing decisions

This document turns the Panga na Kupangisha PRD/SRS into an implementation-oriented design. It defines the first architecture, database model, API boundaries, security rules, and phased delivery plan. The schema is a proposed baseline; final migrations should be reviewed against the approved requirements before implementation.

| Area | Decision |
| --- | --- |
| Website | React + TypeScript frontend; Laravel serves the application API. Laravel may also serve public pages/SSR if the chosen Laravel frontend approach requires it, but React remains the UI layer. |
| Mobile application | Flutter for Android/iOS; Flutter consumes the same versioned Laravel API as the website. |
| Core backend | Laravel is the authoritative owner of identity, capabilities, properties, listings, applications, tenancy, rent, maintenance, Rental Passport, provider matching and platform permissions. |
| Realtime | Elixir/Phoenix service, using the existing realtime-chat repository where practical, handles realtime message delivery, presence, typing and optional WebRTC signaling. It does not become a second owner of core property/rental business rules. |
| Database | PostgreSQL is the transactional source of truth. Laravel owns schema migrations for core business data. |
| Cache/jobs | Redis for cache, rate limits, queues/coordination and ephemeral realtime state where appropriate; never the only durable store for business records. |
| Files | Private object storage for leases, identity/verification evidence, receipts, inspection photos and other protected documents; public listing media stored separately or delivered through controlled transformations. |
| Architecture style | Start as a modular Laravel application with clear domain boundaries. Extract services only when justified by measured scale, team ownership or operational needs. |

# 2. System context and component boundaries

Web browser (React + TypeScript) ─┐
Flutter mobile app ────────────────┼── HTTPS / JSON API ──> Laravel Core API ──> PostgreSQL
Admin/moderation web UI ──────────┘                         │              ├── Redis / queues
                                                           │              └── Private object storage
Web/mobile realtime clients ── authenticated realtime ──> Phoenix Chat Service
                                                           │
Laravel workers ──> SMS / email / push / maps / payment or eligible finance partners

| Component | Owns | Must not own |
| --- | --- | --- |
| React website | Web UX, client-side form state, accessible responsive presentation, API client and route guards for UX. | Authoritative authorization, pricing/rent calculations, or sensitive business rules. |
| Flutter app | Mobile UX, secure token storage, upload UX, offline-friendly read/cache where safe. | A separate business API or duplicate rule engine. |
| Laravel Core API | Business rules, authorization, database transactions, API validation, audit, signed upload/download authorization, integration orchestration. | Phoenix presence/chat delivery internals. |
| Phoenix chat | Connection handling, realtime delivery, presence/typing, channel lifecycle, optional call signaling. | Final authority for property access, tenancy status or financial decisions; it must validate signed identity and conversation membership. |
| PostgreSQL | Durable relational business data and integrity constraints. | Ephemeral presence or cache-only state. |
| Redis | Cache, queues, throttling, temporary coordination and ephemeral presence if selected. | Only copy of payments, tenancy, messages or audit events. |
| Object storage | Private documents and media bytes. | Permission decisions; every download still needs an authorization path. |

# 3. Recommended Laravel module structure

app/Domain/Identity
app/Domain/Capabilities
app/Domain/Properties
app/Domain/Listings
app/Domain/Applications
app/Domain/Tenancies
app/Domain/RentLedger
app/Domain/Maintenance
app/Domain/Messaging
app/Domain/RentalPassport
app/Domain/Savings
app/Domain/FinanceConnect
app/Domain/Moderation
app/Domain/Notifications
app/Domain/Audit

Each module should own its policies, validation, actions/services, events and tests. Controllers should remain thin. Use Laravel Form Requests for input validation, Policies/Gates for authorization, API Resources for response shaping, queued jobs for slow integrations, and database transactions for multi-record business operations.

Avoid creating a separate microservice for every domain at launch. The Phoenix realtime service is the explicit separate service because realtime delivery is a distinct concern and the project already exists.

# 4. Database conventions

Use UUIDs (or consistently chosen ULIDs) for externally referenced primary keys. Do not mix identifier styles casually. The examples below use UUID-style IDs.

Use timestamptz for timestamps and store instants in UTC; render local time for the user. Store currency amounts as integer minor units or PostgreSQL NUMERIC with an explicit currency; never use floating-point for money.

Use explicit status enums or constrained strings with documented transitions. Keep history for important changes instead of silently overwriting them.

Add created_at/updated_at to mutable entities; add deleted_at only where soft deletion is justified and define what happens to related records.

Use foreign keys, unique constraints and check constraints for integrity. Application validation is not a substitute for database constraints.

Keep private evidence metadata separate from public listing media. Use private object storage keys, file type/size checks, malware scanning where available, short-lived authorized download links and audit logs.

Tenant-entered, counterparty-confirmed and provider-confirmed records must be distinguishable by source/status. Do not imply verification that has not happened.

Schema below is a logical first-pass schema, not executable migrations. Exact lengths, indexes, partitioning and deletion/retention rules should be finalized during implementation.

# 5. Core backend schema

Legend: PK = primary key; FK = foreign key; UQ = unique constraint. Common timestamps are omitted from the column summaries where they apply. All user-owned or property-owned records require server-side scope checks.

## 5.1 Identity, capabilities and organizations

| Table | Important columns / constraints | Purpose |
| --- | --- | --- |
| users | id PK UUID; full_name; email nullable UQ; phone_e164 nullable UQ; password_hash nullable for OTP/social auth; preferred_locale; account_status; email_verified_at; phone_verified_at; last_login_at | Single identity across all product capabilities. |
| capabilities | id PK; code UQ (TENANT, OWNER, PROPERTY_MANAGER, VENDOR, INVESTOR, FINANCE_PROVIDER); label; activation_policy | Available user capabilities; admin privileges should be separately protected. |
| user_capabilities | id PK; user_id FK; capability_id FK; status; activated_at; reviewed_by FK users nullable; verification_case_id FK nullable; UQ(user_id, capability_id) | One user can activate multiple capabilities with independent status. |
| organizations | id PK; name; organization_type; registration_identifier nullable; verification_status; contact details | Business or provider organizations. |
| organization_memberships | id PK; organization_id FK; user_id FK; membership_role; status; starts_at; ends_at; UQ for active membership policy | Membership and scoped organization permissions. |
| auth_sessions / refresh_tokens | id PK; user_id FK; token_hash; device_label; expires_at; revoked_at; last_used_at | Revocable sessions/refresh tokens; store hashes, not raw long-lived secrets. |
| verification_cases | id PK; subject_type; subject_id; check_type; status; reviewer_user_id FK nullable; submitted_at; decided_at; decision_reason_code; expires_at nullable | Verification workflow and audit trail; evidence files live in private storage. |
| audit_events | id PK; actor_user_id FK nullable; action; resource_type; resource_id; outcome; request_id; ip_hash or policy-approved IP handling; metadata JSONB; created_at | Security-sensitive and business-critical audit events. |

## 5.2 Properties, units, listings and authorization

| Table | Important columns / constraints | Purpose |
| --- | --- | --- |
| properties | id PK; owner_user_id FK; property_type; title/internal_name; address fields; region/district/ward; latitude/longitude nullable; location_precision; verification_status; archived_at | Physical property record owned by a user or organization. |
| property_units | id PK; property_id FK; unit_label; bedrooms; bathrooms; floor_area nullable; furnished; unit_status; UQ(property_id, unit_label) | A property may contain multiple rentable units. |
| property_authorizations | id PK; property_id FK; owner_user_id FK; representative_user_id FK; authorization_type; status; starts_at; ends_at; evidence_file_id FK nullable; reviewed_at; revoked_at | Records manager/agent authority and time limits. |
| listings | id PK; property_id FK; unit_id FK nullable; created_by_user_id FK; advertiser_role; headline; description; rent_amount_minor; currency; deposit_amount_minor nullable; billing_period; availability_status; published_at; expires_at nullable; last_availability_confirmed_at; moderation_status | Public offer for a property/unit; separate from tenancy contract. |
| listing_media | id PK; listing_id FK; media_asset_id FK; display_order; alt_text; is_cover | Listing photos/media metadata. |
| media_assets | id PK; uploaded_by_user_id FK; storage_key; visibility; mime_type; byte_size; checksum; scan_status; created_at | Metadata for object storage files; no public direct bucket access for private files. |
| listing_favorites | id PK; user_id FK; listing_id FK; created_at; UQ(user_id, listing_id) | Saved listings. |
| viewing_requests | id PK; listing_id FK; requester_user_id FK; proposed_at; status; response_note nullable; confirmed_at; completed_at | Viewing scheduling and outcome. |
| listing_reports | id PK; listing_id FK; reporter_user_id FK; reason_code; description; status; reviewer_user_id FK nullable; resolution_code nullable | Fraud/inaccuracy reports and moderation workflow. |

## 5.3 Applications, tenancy and lease documents

| Table | Important columns / constraints | Purpose |
| --- | --- | --- |
| rental_applications | id PK; listing_id FK; unit_id FK; applicant_user_id FK; status; submitted_at; decided_by_user_id FK nullable; decided_at nullable; decision_reason_code nullable | Tenant application and decision state. |
| application_documents | id PK; application_id FK; media_asset_id FK; document_type; submitted_by_user_id FK; visibility_scope; created_at | Application evidence references; never public by default. |
| tenancies | id PK; unit_id FK; tenant_user_id FK; owner_user_id FK; manager_user_id FK nullable; application_id FK nullable; status; start_date; end_date nullable; rent_amount_minor; currency; billing_period; deposit_amount_minor; deposit_status; move_in_at; move_out_at | Agreement relationship for a particular unit and period. |
| lease_documents | id PK; tenancy_id FK; media_asset_id FK; document_type; version_number; uploaded_by_user_id FK; signed_status; effective_at nullable; expires_at nullable | Lease versions and supporting documents. |
| tenancy_participants | id PK; tenancy_id FK; user_id FK; participant_role; permission_scope JSONB; starts_at; ends_at nullable | Optional support for co-tenants or additional authorized participants. |
| inspection_reports | id PK; tenancy_id FK; inspection_type; performed_at; performed_by_user_id FK; status; notes; acknowledged_at nullable | Move-in/out inspections; linked evidence stored separately. |

## 5.4 Rent ledger and financial records

| Table | Important columns / constraints | Purpose |
| --- | --- | --- |
| rent_obligations | id PK; tenancy_id FK; period_start; period_end; due_at; amount_minor; currency; status; UQ(tenancy_id, period_start, period_end) where applicable | Expected rent or other agreed charge for a defined period. |
| rent_payments | id PK; tenancy_id FK; amount_minor; currency; received_at nullable; recorded_at; source_type (MANUAL/PROVIDER); status; external_reference nullable; recorded_by_user_id FK; receipt_media_asset_id FK nullable | Payment record, clearly labelled as manual/reported or provider-confirmed. |
| ledger_entries | id PK; tenancy_id FK; obligation_id FK nullable; payment_id FK nullable; entry_type; amount_minor signed by documented convention; currency; effective_at; created_by_user_id FK; correction_of_entry_id FK nullable; notes | Append-oriented history of charges, payments, adjustments and reversals. Define debit/credit convention once. |
| payment_reconciliations | id PK; provider_code; external_reference; status; amount_minor; currency; received_payload_hash; matched_payment_id FK nullable; processed_at | Idempotent processing and reconciliation of provider callbacks. |
| receipts | id PK; tenancy_id FK; payment_id FK; receipt_number UQ; issued_at; issued_by_user_id FK; media_asset_id FK nullable | Receipts generated from the platform's record, with source/status stated. |

Money rule: a rent ledger is not a bank account. It records obligations and reported/confirmed transactions. Payment collection, escrow, deposit custody, savings custody or loan disbursement must not be activated without selected providers and legal/compliance review. Use idempotency keys for payment callbacks and never trust a client-supplied 'paid' flag.

## 5.5 Maintenance, vendors, messaging and notifications

| Table | Important columns / constraints | Purpose |
| --- | --- | --- |
| maintenance_requests | id PK; tenancy_id FK; created_by_user_id FK; category; priority; description; status; requested_at; resolved_at nullable; disputed_at nullable | Tenant/owner maintenance issue lifecycle. |
| work_orders | id PK; maintenance_request_id FK; assigned_vendor_user_id FK nullable; assigned_by_user_id FK; scope; quoted_amount_minor nullable; currency nullable; status; scheduled_at nullable; completed_at nullable; completion_notes | Authorized work assigned to a vendor. |
| work_order_evidence | id PK; work_order_id FK; media_asset_id FK; evidence_type; uploaded_by_user_id FK; created_at | Before/after and completion evidence. |
| conversations | id PK; conversation_type; related_resource_type nullable; related_resource_id nullable; created_by_user_id FK; status; created_at | Core API-owned conversation membership and business context. |
| conversation_members | id PK; conversation_id FK; user_id FK; member_role; joined_at; left_at nullable; UQ(conversation_id, user_id) policy | Authorization source for realtime chat membership. |
| messages (optional durable core record) | id PK; conversation_id FK; sender_user_id FK; client_message_id; body or encrypted payload; message_type; created_at; edited_at nullable; deleted_at nullable; UQ(conversation_id, sender_user_id, client_message_id) | Choose one authoritative durable message store. If Phoenix owns durable messages, define synchronization/export and retention; do not write competing canonical copies. |
| notification_events | id PK; user_id FK; event_type; resource_type; resource_id; payload JSONB minimized; created_at; read_at nullable | In-app notification inbox. |
| notification_deliveries | id PK; notification_event_id FK; channel; provider_reference nullable; status; attempt_count; last_attempt_at nullable; delivered_at nullable; failure_code nullable | SMS/email/push delivery attempts and outcomes. |

Realtime decision: use Laravel to create/authorize conversations and issue short-lived scoped credentials or signed claims. Phoenix validates signature/expiry and checks the membership/authorization strategy on connection and sensitive actions. Revoke or refresh access when a participant leaves or loses tenancy/property authority. Decide explicitly whether Phoenix or PostgreSQL/Laravel owns durable message history; avoid two competing sources of truth.

## 5.6 Rental Passport / Panga Life Records

| Table | Important columns / constraints | Purpose |
| --- | --- | --- |
| housing_journeys | id PK; tenant_user_id FK; tenancy_id FK nullable; property_label_snapshot; address_snapshot; started_at; ended_at nullable; visibility; created_at | Tenant's timeline of housing periods; may include records imported by the tenant. |
| housing_records | id PK; housing_journey_id FK; record_type; title; description; occurred_at; source_type; verification_status; created_by_user_id FK; disputed_at nullable; resolved_at nullable | Rent events, expenses, utilities, repairs, purchases, condition notes and references. |
| housing_record_evidence | id PK; housing_record_id FK; media_asset_id FK; evidence_type; uploaded_by_user_id FK; created_at | Evidence attached to an individual record. |
| record_confirmations | id PK; housing_record_id FK; confirmer_user_id FK; confirmation_type; status; response_note; responded_at | Landlord/counterparty confirmation or dispute; confirmation does not overwrite the original author. |
| record_shares | id PK; housing_record_id FK; owner_user_id FK; recipient_user_id FK nullable; recipient_email_hash nullable; purpose; scope; token_hash nullable; expires_at nullable; revoked_at nullable; created_at | Purpose-limited sharing of selected records. |
| record_access_events | id PK; record_share_id FK; actor_user_id FK nullable; action; accessed_at; request_id | Audit of record views/downloads/sharing. |

Privacy rule: private memories/notes and shareable rental-history records should be distinguishable in both schema and authorization. A user-entered expense is not automatically a landlord debt. Use statuses such as SELF_REPORTED, EVIDENCE_ATTACHED, COUNTERPARTY_CONFIRMED, DISPUTED and PROVIDER_CONFIRMED only where appropriate.

## 5.7 Panga Akiba, Finance Connect and project participation

| Table | Important columns / constraints | Purpose |
| --- | --- | --- |
| savings_goals | id PK; user_id FK; goal_name; target_amount_minor; currency; target_date nullable; status; created_at | User savings plan only. |
| savings_progress_entries | id PK; savings_goal_id FK; amount_minor; entry_type; source_type (SELF_REPORTED/PARTNER_CONFIRMED); partner_reference nullable; occurred_at; evidence_media_asset_id FK nullable | Progress record with clear distinction between self-reported and partner-confirmed money. |
| finance_providers | id PK; user_id FK nullable; organization_id FK nullable; eligibility_status; verification_case_id FK; permitted_products JSONB; review_expires_at nullable | Independent provider profile; activation is gated by eligibility/legal review. |
| finance_products | id PK; provider_id FK; product_name; product_type; eligibility_summary; disclosures_version; status; terms_url nullable | Provider-described offerings; no platform guarantee. |
| financing_requests | id PK; tenant_user_id FK; requested_amount_minor; currency; purpose_code; preferred_timing; status; consent_version; consented_at; revoked_at nullable | Tenant request and consent record. |
| finance_matches | id PK; financing_request_id FK; provider_id FK; status; shared_data_categories JSONB; shared_at nullable; provider_response_at nullable; outcome_code nullable | Record of provider matching and consented data transfer. |
| project_profiles | id PK; owner_user_id FK; organization_id FK nullable; title; summary; location; project_stage; risk_disclosures; review_status | Informational project profile. |
| project_documents | id PK; project_profile_id FK; media_asset_id FK; document_type; version; uploaded_by_user_id FK | Due-diligence document references. |
| project_interests | id PK; project_profile_id FK; user_id FK; interest_type; status; created_at | Non-binding expressions of interest only until a legally approved model is defined. |

Finance boundary: Panga na Kupangisha does not become a lender, guarantor, investment custodian or repayment collector merely because it has a matching workflow. Actual activity, fees, data handling, provider status and local regulation require a written Tanzania-specific review before release.

# 6. Relationships at a glance

users 1─* user_capabilities *─1 capabilities
users 1─* properties 1─* property_units 1─* listings
properties 1─* property_authorizations (owner ↔ representative)
listings 1─* viewing_requests; listings 1─* rental_applications
property_units 1─* tenancies; users (tenant/owner/manager) ─* tenancies
 tenancies 1─* rent_obligations; tenancies 1─* rent_payments; payments/obligations ─* ledger_entries
tenancies 1─* maintenance_requests 1─* work_orders
conversations 1─* conversation_members; conversations relate to listing/application/tenancy
users 1─* housing_journeys 1─* housing_records 1─* evidence/confirmations/shares
users 1─* savings_goals 1─* savings_progress_entries
users 1─* financing_requests 1─* finance_matches *─1 finance_providers

All relationships are additionally constrained by authorization. A foreign key proves a relationship exists; it does not prove the current user may access the row.

# 7. API conventions and endpoint map

Prefix public API with /api/v1. Return consistent JSON, validation errors, pagination metadata and request/correlation IDs.

Use HTTPS only. Authenticate web/mobile requests using a documented Laravel session or token strategy. For mobile, use short-lived access tokens plus revocable refresh tokens stored in platform-secure storage; do not store plaintext long-lived tokens in ordinary preferences.

Authorize every request with policies and resource scope. Do not trust user_id, owner_id, tenant_id, role or price sent by the client without server-side validation.

Use idempotency keys for operations that may be retried, especially payment callbacks, application submission and message send where applicable.

Use API Resources/DTOs so internal database columns and sensitive fields are not accidentally serialized.

Prefer cursor pagination for large listings/messages; rate-limit login, OTP, search, reports, uploads and provider-facing endpoints.

| Endpoint group | Example endpoints | Notes |
| --- | --- | --- |
| Auth / profile | POST /api/v1/auth/register; POST /auth/otp/request; POST /auth/otp/verify; POST /auth/refresh; GET/PATCH /me | Choose OTP/password policy and abuse controls. |
| Capabilities | GET /me/capabilities; POST /me/capabilities; GET /verification-cases/{id} | Activation/verification is server-governed. |
| Properties/listings | POST /properties; POST /properties/{id}/units; POST /listings; GET /listings; GET /listings/{id}; PATCH /listings/{id} | Public read rules differ from owner-only mutation rules. |
| Viewings/applications | POST /listings/{id}/viewings; POST /listings/{id}/applications; PATCH /applications/{id}/decision | Only the relevant owner/authorized manager can decide. |
| Tenancy/lease | POST /tenancies; GET /tenancies/{id}; POST /tenancies/{id}/documents; POST /tenancies/{id}/move-out | Creation and lifecycle transitions are validated server-side. |
| Rent ledger | GET /tenancies/{id}/ledger; POST /tenancies/{id}/payments; POST /payments/provider-webhook | Manual record versus provider-confirmed source is explicit. |
| Maintenance | POST /tenancies/{id}/maintenance; POST /maintenance/{id}/work-orders; PATCH /work-orders/{id} | Vendor only sees assigned work-order scope. |
| Conversation setup | POST /conversations; GET /conversations; POST /conversations/{id}/realtime-credentials | Laravel authorizes membership; Phoenix handles live connections. |
| Rental Passport | GET /me/housing-journeys; POST /housing-records; POST /housing-records/{id}/shares; POST /housing-records/{id}/disputes | Private-by-default; sharing is specific, logged and revocable where supported. |
| Savings/finance | POST /savings-goals; POST /financing-requests; POST /financing-requests/{id}/consents | Finance endpoints feature-flagged until legal/partner gates pass. |
| Moderation/admin | GET /moderation/queue; POST /reports/{id}/decision | Privileged roles, MFA where appropriate, and audit required. |

# 8. Security and privacy design

Authentication is not authorization: verify identity, then check capability, resource ownership, delegated authority, status and action policy.

Apply deny-by-default policies to property, tenancy, application, private media, rental records and finance requests.

Require MFA for platform administrators and sensitive operations where feasible; log role activation, verification decisions, ledger corrections, record sharing, provider access and moderation outcomes.

Store password hashes using Laravel's supported secure hashing; store token hashes; rotate secrets; keep secrets out of source control and client bundles.

Validate uploads by size, MIME/signature, extension and expected purpose; scan where possible; store private evidence in private buckets; use short-lived signed access only after authorization.

Minimize data sent to external AI/analytics/notification providers; do not put identity documents or full sensitive records in logs or notification previews.

Define data retention, deletion, account closure, export and legal hold rules before production. Soft deletion alone is not a complete retention policy.

Threat-model IDOR/BOLA, account takeover, fake listings, malicious uploads, OTP abuse, chat membership bypass, replayed payment webhooks, consent bypass and unauthorized provider data access.

# 9. Performance, reliability and operations

| Area | Initial approach |
| --- | --- |
| Database | Indexes for listing search/filter fields, property/unit ownership, active tenancies, due rent, moderation queues, conversation membership and timeline queries. Review query plans with realistic data. |
| Search | Begin with PostgreSQL indexes and suitable text/location search. Add a dedicated search engine only when measured needs justify it. |
| Queues | Queue notifications, image processing, verification workflows and external API calls. Use retries with backoff, dead-letter/failure visibility and idempotent handlers. |
| Cache | Cache public listing reads where safe; invalidate on publish/edit/status change. Never cache private responses without correct user/resource scoping. |
| Observability | Structured logs, correlation IDs, exception tracking, latency/error metrics, queue depth, DB saturation, webhook failures and security alerts. |
| Backups | Automated PostgreSQL backups, object-storage protection, documented retention and regular restore drills. |
| Deployments | Separate development/staging/production, migration review, health checks, rollback plan, secrets management and zero-secret client builds. |
| Scaling | Measure first. Scale Laravel workers/API and PostgreSQL appropriately; avoid claiming a fixed request-per-second target until load tests define the workload. |

# 10. Test strategy and release gates

Unit tests for rent calculations, ledger corrections, state transitions, authorization policies and consent logic.

Feature/API tests for every endpoint, validation errors, pagination, rate limits, idempotency and expected response schemas.

Authorization matrix tests across tenant, owner, authorized manager, vendor, finance provider, moderator and unrelated users.

Integration tests for object storage, notification providers, payment webhooks and Phoenix token/membership validation.

End-to-end tests for search → inquiry → viewing → application → tenancy → rent record → maintenance → move-out.

Privacy tests proving private notes/documents cannot be read by landlords, unrelated tenants, providers or public endpoints.

Mobile tests for secure token storage, expired sessions, interrupted uploads, poor connectivity and duplicate submissions.

Load tests based on expected pilot traffic; security review before public launch; backup restore and incident-response rehearsal.

| Release gate | Must be true before release |
| --- | --- |
| Marketplace MVP | Core browse/contact/viewing flows pass; advertiser role is clear; moderation/reporting works; critical cross-user access tests pass. |
| Tenancy release | Tenancy transitions, rent ledger auditability, document privacy, maintenance and notifications pass end-to-end tests. |
| Rental Passport | Private/shareable separation, consent, access logging, dispute/correction and export are tested. |
| Finance Connect | Written legal review; eligible provider approval process; consent wording/versioning; data minimization; complaint and incident handling; partner integration tested. |
| Investment module | Written review of the intended activity and permitted disclosures/transactions; no unapproved custody, pooling or return promises. |

# 11. Implementation plan

Indicative sequencing below is a planning baseline, not a fixed deadline. Actual duration depends on team size, existing repository quality, design readiness, verification operations and selected external providers.

| Phase | Main work | Deliverables | Exit / acceptance criteria |
| --- | --- | --- | --- |
| 0. Product and technical alignment | Confirm pilot scope, capabilities, verification levels, privacy policy, architecture, repo ownership and definition of done. | Approved PRD/SRS; architecture decision records; schema v1; threat model; backlog. | Product owner signs off scope; unresolved legal/high-risk features are feature-flagged. |
| 1. Repository and delivery foundation | Laravel project/API conventions, React+TS website, Flutter shell, CI, environments, secrets, migrations, test framework, logging. | Runnable web/mobile clients; health endpoint; CI checks; first migrations; API error convention. | Clean clone/setup documented; CI and tests run; staging deployment can be repeated. |
| 2. Identity and access control | Registration/login/OTP strategy, profile, capability activation, verification cases, policies, audit events. | Auth APIs; role/capability UI; verification workflow; permission matrix. | Automated tests prove users cannot access another user's protected resources. |
| 3. Marketplace MVP | Properties, units, listings, media, search/filter, favorites, availability freshness, inquiries, viewings, reports/moderation. | Public listing experience; owner dashboard; listing APIs; upload pipeline. | Tenant can search and request a viewing; owner can manage listing; report enters moderation queue. |
| 4. Communication and notifications | Conversation/member model, Phoenix integration, scoped realtime credentials, notifications and delivery jobs. | Realtime messaging; presence/typing if needed; notification inbox; SMS/email/push adapter interface. | Unauthorized users cannot join conversations; reconnect/retry and membership revocation tested. |
| 5. Applications and tenancy | Applications, documents, decision workflow, tenancy creation, lease versions, move-in/out and inspection. | Application workflow; tenant/owner tenancy workspaces; private documents. | End-to-end application-to-tenancy journey passes; state transitions and audit history are correct. |
| 6. Rent ledger and maintenance | Obligations, payment records, append-oriented ledger, receipts, reminders, maintenance requests, work orders and vendors. | Rent overview; ledger/receipt export; maintenance workflow; vendor assignment. | Manual records are clearly labelled; corrections are auditable; assigned vendors cannot access unrelated jobs. |
| 7. Rental Passport | Housing journey, evidence, confirmations/disputes, record shares/access events, export and retention handling. | Tenant-controlled records and sharing UI/API. | Private notes stay private; share/revoke/dispute/export tests pass. |
| 8. Pilot and hardening | User acceptance, accessibility, security review, performance tests, support/moderation runbooks, backups and monitoring. | Pilot release, dashboards, incident and rollback plans, user feedback report. | No open critical security defects; restore drill succeeds; pilot metrics are instrumented. |
| 9. Panga Akiba / Finance Connect | Savings goals first; then approved provider integration and consent workflow after legal review. | Goal tracking; feature-flagged provider matching; partner audit trail. | Written legal/partner approval and privacy gates satisfied before any live finance matching. |
| 10. Investment/project participation | Project profiles, due diligence, milestones and permitted interest flow after review. | Project module limited to approved scope. | Legal review and risk disclosure approved; no unapproved pooled-money or investment transaction. |

## 11.1 Suggested sprint breakdown

| Sprint group | Focus | Definition of done |
| --- | --- | --- |
| Sprints 1–2 | Foundation, API conventions, CI, environments, auth approach, initial schema. | A developer can clone, run, test and deploy to staging using documented steps. |
| Sprints 3–4 | Capabilities, verification and property authorization; property/unit/listing CRUD. | Policy tests pass for owner, manager and unrelated users. |
| Sprints 5–6 | Public discovery, filters, favorites, inquiry/viewing, media and moderation. | Search-to-viewing flow works on web and Flutter against the same API. |
| Sprints 7–8 | Messaging, notification queue, application workflow and documents. | Membership is enforced by Laravel/Phoenix boundary; application documents remain private. |
| Sprints 9–10 | Tenancy, lease documents, ledger, receipts and maintenance. | Tenant/owner operational journey passes; money records are traceable. |
| Sprints 11–12 | Pilot hardening, accessibility, security, monitoring, support tools. | Pilot release gates pass; backlog and measured next steps agreed. |

These sprint groups are indicative. Reduce parallel work if the team is small; do not begin Finance Connect or investment transactions simply to fill a sprint.

# 12. Repository and environment recommendation

| Repository / area | Contents |
| --- | --- |
| panga-na-kupangisha-web | React + TypeScript frontend, API client, routes, components, forms, tests and environment examples. |
| panga-na-kupangisha-api | Laravel Core API, domain modules, migrations, policies, API tests, queue jobs, integration adapters. |
| panga-na-kupangisha-mobile | Flutter application, API client, secure session handling, upload flows and widget/integration tests. |
| realtime-chat (existing) | Elixir/Phoenix realtime chat; integrate with a documented auth contract and conversation membership validation. |
| deployment / infrastructure (optional) | Docker Compose for local development, CI workflows, staging/production deployment definitions, monitoring and runbooks. |

If separate repositories are used, version API contracts and keep local setup consistent. A monorepo is also possible, but do not place secrets or environment files in Git. Maintain .env.example files only.

# 13. Decisions required before schema migrations are finalized

Choose UUID versus ULID and standardize it across Laravel, Flutter payloads and Phoenix identifiers.

Choose Laravel authentication mode for web (session/Sanctum-style) and mobile (token/refresh strategy); do not invent a second auth system inside Phoenix.

Decide whether Phoenix owns durable message storage or only realtime delivery. Document the single source of truth.

Define currency and rounding rules, rent period conventions, partial payments, reversals, deposits, refunds and reconciliation.

Define owner/property verification levels, evidence retention and representative authorization expiry/revocation.

Define tenant record sharing, correction/dispute, export, deletion and retention policy.

Select object storage, OTP/SMS, email/push, map and payment providers.

Complete Tanzania-specific legal review before money custody, savings custody, finance matching, investment or regulated-provider functionality.

Define pilot geography, expected active listings/tenancies, support hours and realistic performance SLOs.

# 14. Official / external review note

This design intentionally treats payments, financing, savings custody and investment participation as gated integrations. Before activating these modules, obtain qualified Tanzania-specific legal and regulatory advice and confirm provider authorization and data-protection responsibilities. Product disclaimers alone do not determine the legal classification of the platform's actual activities.

Reference starting points for legal review: Tanzania Office of the Attorney General legislation portal (https://oagmis.oag.go.tz/portal/acts/57) and Bank of Tanzania regulations (https://www.bot.go.tz/BankSupervision/Regulations?lang=en). Verify current legislation, amendments, regulations and applicability with counsel before launch.

# Appendix A. Initial engineering backlog

| ID | Task | Priority |
| --- | --- | --- |
| ENG-001 | Create architecture decision record for Laravel API, React website, Flutter client and Phoenix chat boundary. | P0 |
| ENG-002 | Define auth/session/token contract and Phoenix identity validation. | P0 |
| ENG-003 | Implement capability model and authorization test matrix. | P0 |
| ENG-004 | Create core migrations for users, capabilities, properties, units, authorizations and listings. | P0 |
| ENG-005 | Build private media upload/download authorization pipeline. | P0 |
| ENG-006 | Implement listing search, availability freshness and moderation/report workflow. | P0 |
| ENG-007 | Define API versioning, error envelope, pagination and idempotency conventions. | P0 |
| ENG-008 | Implement conversation membership and decide canonical durable message store. | P1 |
| ENG-009 | Implement applications, tenancy lifecycle and private lease documents. | P1 |
| ENG-010 | Implement append-oriented rent ledger and reconciliation interface. | P1 |
| ENG-011 | Implement maintenance requests, work orders and vendor scoping. | P1 |
| ENG-012 | Design Rental Passport provenance, privacy, sharing and disputes. | P1 |
| ENG-013 | Instrument product metrics, error monitoring, backups and restore drills. | P1 |
| ENG-014 | Complete legal/provider gate checklist before enabling finance or investment flags. | P0 before those modules |